## Slide 1: Agile Presentation
Final Project
CS-250-H7441
Author: Anthony Spedaliere

## Slide 2: Core Scrum Roles
Product Owner
Scrum Master
Developer
Tester

## Slide 3: Product Owner
Accountable for the Project Backlog
Meeting with clients and end users
Prioritizing items in the Product Backlog
Communicating client's vision with the team

## Slide 4: Scrum Master
Organizing Scrum Events
Identifying team challenges and obstacles and finding solutions to overcome them
Coaching the team into understanding the Scrum-agile methodology where knowledge may be lacking
Mediating proper communication between the Product Owner and the rest of the team

## Slide 5: Developer
Developing efficient and effective code
Participating in scrum events
Continually developing new skills to remain flexible
Practice self-management and able to manage time to meet deadline demands

## Slide 6: Tester
Devise test and acceptance criteria for the product
Remove ambiguities from the code
Collaborate with developers to achieve efficient work-flow
Communicate with Scrum Master and Product Owner when additional information required

## Slide 7: Phases of Sofware Development Life Cycle: Agile Approach
1. Gather Customer Input
2. Form Product Backlog
3. Spring Planning Meeting
4. Form Spring Backlog
5. Sprint -> Daily Standup Meeting -> Sprint Review -> Finished Work?
6. Sprint Retrospective

## Slide 8: Waterfall Approach Vs. Scrum-Agile Method
Waterfall Approach
Keeps distance from customer after contract negotiated
Major reviews are done at project end
Heavy emphasis on documentation at beginning of project
Clear and defined stages
Changes are not welcome throughout the project process
Work is divided into phases
Scrum-Agile Method
Includes customer at each phase
Short sprints increase product iteration
Feedback is received on an ongoing basis by customer
Stages are not well defined
Changes are encouraged and welcome throughout the entire development process
Work is divided into Sprints
(Chaudhary, L. (n.d.). Scrum vs Waterfall. EDUCBA. Retrieved June 8, 2022, from https://www.educba.com/scrum-vs-waterfall/)

## Slide 9: Which Approach to Use?
Things to Consider When Deciding
Is the final form of the product known? If it is the Waterfall method may be the best approach. If the products end state is not known the Agile approach will allow for flexibility in the evolution of the product.
Does the project have known processes, is repeatable, and reproducible? If it has these qualities then the Waterfall method is probably better suited.
Are you dealing with strict contractual constraints such as a government or municipality? If this is the case the Waterfall method is better suited for the task. Agile relies on a regulatory free environment.
Peczak, T. (2022, January 28). Scrum vs. Waterfall pros and cons. Iteo. Retrieved June 8, 2022, from https://iteo.com/blog/post/scrum-vs-waterfall-pros-and-cons/

## Slide 10: Citations
Chaudhary, L. (n.d.). Scrum vs Waterfall. EDUCBA. Retrieved June 8, 2022, from https://www.educba.com/scrum-vs-waterfall/
Peczak, T. (2022, January 28). Scrum vs. Waterfall pros and cons. Iteo. Retrieved June 8, 2022, from https://iteo.com/blog/post/scrum-vs-waterfall-pros-and-cons/